## Slide 1: Python Progamming
Exam Project: Snow Raster
Theresa Blaich
Kilian Mouris

## Slide 2: Project Idea

## Slide 3: Problems & Challenges

## Slide 4: Goal of the program
Class data management:
  Create folders to save results
  Load, read and write raster files (transform Raster to arrays; save arrays as raster)
Class check functions:
  Check if raster formats are all equal
  Get raster data
Class Raster Calculations:
  Multiplying raster (to get actual snow at the end of the month and snowmelt)
  Adding raster (to get new snow)
  Calculate monthly snowmelt which acts as erosive force

## Slide 5: Timeline
Week 1
Code design: classes and functions => diagram
Week 2
Week 3
Week 4
Week 5
Week 6
Week 7
10th Feb: Detailed project plan presentation
28th Feb: Deadline
Prepare presentation
Check, correct and improve code
Fundamental and optional components
Finish code + Readme
Problems, Questions
Write Classes + Main Script

## Slide 6: Resource allocation
Kilian:
Class Data Management
Main Script
Theresa:
Class Raster Calculations
Class Check Functions
Together:
Design code
Readme
Presentation
Check & correct

## Slide 7
e-mail
phone +49 (0) 711 685-
www.
University of Stuttgart